## 

## **Meeting Details**

|  |  |  |  |
| --- | --- | --- | --- |
| **DATE** | 30/03/2015 | **TIME** | 18:00 |
| **TYPE OF MEETING** | Weekly meeting | **LOCATION** | College |
| **MINUTES TAKEN BY** | Kounoukla Xeni-Christina, (KXC) | **ABSENT** |  |
| **ATTENDEES** | Kounoukla Xeni-Christina, (KXC)  Rigopoulos Andreas, (RA)  Theodoridis Christos, (TC) | **APOLOGIES** | Gkougkoutoudis Evangelos, (GE) |

## **Agenda**

We discussed about the tasks that each member should accomplish until Thursday. We decided that KXC and TC will work together and implement a basic mapping system. GE and RA will refine the login and registration system and make sure it works fine.

### **Progress**

Progress made on the previous week’s action points:

|  |  |  |  |
| --- | --- | --- | --- |
| What | Who | Deadline | Progress |
| Continue implementation of mapping system | KXC, TC | 26/03/15 | In progress |
| Gather additional database content | RA, GE | 26/03/15 | In progress |
| Research on Facebook Graph API | Everyone | 26/03/15 | Done |

### **Action points**

Next week’s action points:

|  |  |  |
| --- | --- | --- |
| What | Who | Deadline |
| Finish basic implementation of mapping system (main page displays map of the town and markers on every place stored in the database) | KXC, TC | 02/04/15 |
| Make sure login and registration system work fine | RA, GE | 02/04/15 |