## 

## **Meeting Details**

|  |  |  |  |
| --- | --- | --- | --- |
| **DATE** | 03/04/2015 | **TIME** | 19:00 |
| **TYPE OF MEETING** | Weekly meeting | **LOCATION** | Classroom |
| **MINUTES TAKEN BY** | Kounoukla Xeni-Christina, (KXC) | **ABSENT** |  |
| **ATTENDEES** | Gkougkoutoudis Evangelos, (GE)  Kounoukla Xeni-Christina, (KXC)  Rigopoulos Andreas, (RA)  Theodoridis Christos, (TC) | **APOLOGIES** |  |

## 

## **Agenda**

We discussed about the tasks that each member should accomplish during the Easter break and reviewed the progress made so far.

### **Progress**

Progress made on the previous week’s action points:

|  |  |  |  |
| --- | --- | --- | --- |
| What | Who | Deadline | Progress |
| Finish basic implementation of mapping system (main page displays map of the town and markers on every place stored in the database) | KXC | 02/04/15 | Done (basic functionalities) |
| Make sure login and registration system work fine | RA, GE | 02/04/15 | In progress |

### **Action points**

Action points during Easter break:

|  |  |  |
| --- | --- | --- |
| What | Who | Deadline |
| Add more functionalities to mapping system (user choose category of places) | KXC | 23/04/15 |
| Make sure login and registration system work fine | GE | 23/04/15 |
| Gather official database content | GE, RA | 23/04/15 |
| Implementation of additional website pages (specific location) and QR code android application | TC | 23/04/15 |