## 

## **Meeting Details**

|  |  |  |  |
| --- | --- | --- | --- |
| **DATE** | 26/02/2015 | **TIME** | 19:00 |
| **TYPE OF MEETING** | Weekly meeting | **LOCATION** | Classroom |
| **MINUTES TAKEN BY** | Kounoukla Xeni-Christina, (KXC) | **ABSENT** |  |
| **ATTENDEES** | Gkougkoutoudis Evangelos, (GE)  Kounoukla Xeni-Christina, (KXC)  Rigopoulos Andreas, (RA)  Theodoridis Christos, (TC) | **APOLOGIES** |  |

## 

## **Agenda**

We talked about the tasks of next week and reviewed the progress made by everyone until now. The MySQL script is already on GitHub. Code concerning the website will be uploaded on GitHub soon.

### **Progress**

Progress made on the previous week’s action points:

|  |  |  |  |
| --- | --- | --- | --- |
| What | Who | Deadline | Progress |
| Logo design | GE | 26/02/15 | A first prototype of the logo is created. We agreed that the logo is actually satisfactory for now. |
| Populate the database with a basic dataset for testing purposes | KXC | 26/02/15 | Done |
| Acquire template | TC | 26/02/15 | Done (it’s live on getlost.bakedentertainment.eu) |
| Research about the implementation of the mapping system | RA | 26/02/15 | In progress |

### **Action points**

Next week’s action points:

|  |  |  |
| --- | --- | --- |
| What | Who | Deadline |
| Start development of information input system | KXC, TC | 05/03/15 |
| Research Google API | Everyone | 05/03/15 |
| Refine database | GE, RA | 05/03/15 |