## 

## **Meeting Details**

|  |  |  |  |
| --- | --- | --- | --- |
| **DATE** | 05/03/2015 | **TIME** | 19:00 |
| **TYPE OF MEETING** | Weekly meeting | **LOCATION** | Classroom |
| **MINUTES TAKEN BY** | Kounoukla Xeni-Christina, (KXC) | **ABSENT** |  |
| **ATTENDEES** | Gkougkoutoudis Evangelos, (GE)  Kounoukla Xeni-Christina, (KXC)  Rigopoulos Andreas, (RA)  Theodoridis Christos, (TC) | **APOLOGIES** |  |

## 

## **Agenda**

We talked about the tasks of next week and reviewed the progress made by everyone until now.

### **Progress**

Progress made on the previous week’s action points:

|  |  |  |  |
| --- | --- | --- | --- |
| What | Who | Deadline | Progress |
| Development of input information system | KXC, TC | 05/03/15 | User is able to insert information. Development of edit and delete functionalities are in progress |
| Static HTML forms for user registration and login | RA | 05/03/15 | Done |
| Research on Google Maps API | Everyone | 05/03/15 | In progress |
| Acquire useful links and tutorials | GE | 05/03/15 | Done |

### **Action points**

Next week’s action points:

|  |  |  |
| --- | --- | --- |
| What | Who | Deadline |
| Continue with development of information input system | KXC | 12/03/15 |
| Deploy database on live testing environment | TC | 12/03/15 |
| Implementation of login and registration system | GE, RA | 12/03/15 |
| Initial research on android applications | Everyone | 12/03/15 |