## 

## **Meeting Details**

|  |  |  |  |
| --- | --- | --- | --- |
| **DATE** | 19/03/2015 | **TIME** | 19:00 |
| **TYPE OF MEETING** | Weekly meeting | **LOCATION** | Classroom |
| **MINUTES TAKEN BY** | Kounoukla Xeni-Christina, (KXC) | **ABSENT** |  |
| **ATTENDEES** | Kounoukla Xeni-Christina, (KXC)  Rigopoulos Andreas, (RA)  Theodoridis Christos, (TC) | **APOLOGIES** | Gkougkoutoudis Evangelos, (GE) |

## 

## **Agenda**

We talked about the tasks of next week and reviewed the progress made by everyone until now.

### **Progress**

Progress made on the previous week’s action points:

|  |  |  |  |
| --- | --- | --- | --- |
| What | Who | Deadline | Progress |
| Implementation of mapping system | KXC, TC | 19/03/15 | In progress |
| Refine login and registration system | GE | 19/03/15 | Done (of course it is not the final version) |
| Refine data manipulation system | KXC | 19/03/15 | Done (of course it is not the final version) |
| Research in QR code technologies | Everyone | 19/03/15 | Basic research done |

### **Action points**

Next week’s action points:

|  |  |  |
| --- | --- | --- |
| What | Who | Deadline |
| Continue implementation of mapping system | KXC, TC | 26/03/15 |
| Gather additional database content | RA, GE | 26/03/15 |
| Research on Facebook Graph API | Everyone | 26/03/15 |